Storyhollow – Traditional Build

Date	Task	Start	End	Duration
October 11	Planning	10:00am	11:30am	1.5
October 12	Coding	2:00pm	4:00pm	2
October 13	Coding	3:00pm	5:00pm	2
October 14	Debugging	1:00pm	2:30pm	1.5
October 15	Coding	4:00pm	5:30pm	1.5
October 16	Testing	11:00pm	12:00pm	1
October 17	Debugging	2:00pm	3:00pm	1
October 18	Testing	9:00am	10:30am	1.5

Totals by Activity
- Planning: 1.5 hrs
- Coding: 5.5 hrs
- Debugging: 2.5 hrs
- Testing: 2.5 hrs

Overall Total: 11 hrs
Defect Density
Severity	Count	Issues Logged
Minor	3	- Contrast tweak / - Heading level mismatch / - Spacing inconsistency
Major	2	- Nav misaligned / - Mobile layout break
Blocker	0

Total Defects: 5

Code Intelligence Rubric: Average Score:
Criterion	Self Score	Notes/Examples
Readability	4	Clear naming
Modularity	3	Pages separated
Testability	3	Limited unit seams, manual testing
Performance Awareness	3	minor inefficiencies in form validation
Security Hygiene	4	Basic input validation