Notes App – AI Build

Date	Task	Start	End	Duration
November 25	Planning	9:30am	10:30am	1
November 26	Coding	2:00pm	4:00pm	2
November 27	Debugging	3:00pm	5:00pm	2
November 29	Debugging	1:00pm	3:00pm	2
December 2	Coding	4:00pm	6:00pm	2
December 5	Coding	11:00pm	1:00pm	2
December 8	Debugging	2:00pm	4:00pm	2
December 10	Testing	9:00am	11:00pm	2

Totals by Activity
- Planning: 1 hr
- Coding: 6 hrs
- Debugging: 6 hrs
- Testing: 2 hrs

Overall Total: 15 hrs
Defect Density
Severity	Count	Issues Logged
Minor	3	- Inconsistent variable names / - button labels / - Toast messages
Major	3	- Incorrect SQL syntax, / - null pointer exceptions, / - XML mismatch
Blocker	2	- AI hallucinated Missing classes, / - unusable database calls

Total Defects: 8

Code Intelligence Rubric: Average Score:
Criterion	Self Score	Notes/Examples
Readability	4	Clear naming
Modularity	4	Separate classes for notes, DB, UI
Testability	2	Manual testing in Emulator
Performance Awareness	3	Reasonable efficiency
Security Hygiene	2	Input validation usage