Square Match – Traditional Build

Date	Task	Start	End	Duration
October 27	Planning	10:00am	11:00am	1
October 28	Coding	2:00pm	4:00pm	2
October 29	Coding	3:00pm	5:00pm	2
October 30	Debugging	1:00pm	2:30pm	1.5
October 31	Coding	4:00pm	5:30pm	1.5
November 1	Testing	11:00pm	12:30pm	1.5
November 2	Debugging	2:00pm	3:30pm	1.5
November 3	Testing	9:00am	11:00am	2.0

Totals by Activity
- Planning: 1 hr
- Coding: 5.5 hrs
- Debugging: 3 hrs
- Testing: 2.5 hrs

Overall Total: 12 hrs
Defect Density
Severity	Count	Issues Logged
Minor	3	- Score display tweak / - Pause menu alignment / - Restart button spacing
Major	2	- Mouse input not registering correctly / - Pressing pause crashing the game
Blocker	0

Total Defects: 5

Code Intelligence Rubric: Average Score:
Criterion	Self Score	Notes/Examples
Readability	4	Clear naming and good comments
Modularity	4	Classes separated into modules
Testability	3	Manual testing
Performance Awareness	3	Reasonable efficiency
Security Hygiene	3	Basic input validation