Storyhollow – AI Build

Date	Task	Start	End	Duration
October 19	Planning	9:30am	10:30am	1
October 20	Coding	2:00pm	4:00pm	2
October 21	Coding	3:00pm	5:00pm	2
October 22	Debugging	1:00pm	2:30pm	1.5
October 23	Coding	4:00pm	5:30pm	1.5
October 24	Debugging	11:00pm	12:30pm	1.5
October 25	Testing	2:00pm	3:00pm	1.5
October 26	Testing	9:00am	10:30am	1.5

Totals by Activity
- Planning: 1 hr
- Coding: 6 hrs
- Debugging: 3 hrs
- Testing: 2 hrs

Overall Total: 12 hrs
Defect Density
Severity	Count	Issues Logged
Minor	3	- Styling tweaks / - spacing
Major	4	- Navigation inconsistencies, / - Accessability gaps, / - Prompt misalignment / - Layout break
Blocker	1	- AI-generated form logic unusable

Total Defects: 5

Code Intelligence Rubric: Average Score:
Criterion	Self Score	Notes/Examples
Readability	5	Clear naming and good comments
Modularity	4	Pages separated
Testability	3	Harder to isolate seams
Performance Awareness	3	Reasonable efficiency
Security Hygiene	4	Basic input validation